# Website Development Quotation

BlueField Technology LLC
3919 Boulevard Rd SE
Olympia, WA 98501
Prepared for: E&S Care Service LLC
3917 Boulevard Rd SE, Olympia, WA 98501
Phone: 360-742-8095 · Public email: info@escareservices.com

| Field | Detail |
| --- | --- |
| Quotation No. | BF-ESC-2026-001 |
| Date | September 21, 2026 |
| Valid until | October 21, 2026 |
| Project | Public website + careers / staffing portal |
| Primary URL | https://escare-services.com |

## 1. Project summary

Design, build, and deliver a branded WordPress website for E&S Care Service LLC, including a custom marketing theme and a custom ES Care Portal plugin for job seekers, employers, applications, assessments, employment forms, service requests, and public contact.

## 2. Scope of work

### A. Public marketing website (custom theme)

- Home page with branded hero, value messaging, and CTAs (Apply Now / Request Staffing)

- About Us, Services, Who We Staff, Core Values

- Employers and Job Seekers landing pages (linked into the portal)

- Contact page with portal Contact Us form

- Legal / policy pages: Privacy Policy, Code of Conduct, Equal Opportunity

- Responsive layout for desktop and mobile

- Primary and footer navigation

- Customizer fields for phone, email, hours, and address

### B. Careers & staffing portal (custom plugin — ES Care Portal)

- Separate portal accounts (not WordPress site users)

- Job seeker registration, login, profile, job browse/apply, resume upload

- Employer registration, email verification, admin approval, job posting (pending until staff publish)

- Portal admin dashboard: users, jobs, applications, contact messages

- Assessments and employment forms

- Service requests / Contact Us inbox

- SMTP-ready transactional email (verification, applications, moderation)

- Private resume / file storage with retention settings

- WordPress admin: Overview, Settings, Health checks

- Optional Elementor widgets for portal modules

### C. Setup & handover

- Theme and plugin packaging / install guidance

- WordPress configuration guidance (pages, menus, settings)

- Domain / hosting / email coordination support (as agreed)

- Handover documentation (credentials & management guide)

## 3. Deliverables

| # | Deliverable | Format |
| --- | --- | --- |
| 1 | E&S Care custom WordPress theme (es-care) | Theme folder / zip |
| 2 | ES Care Portal plugin (es-care-portal) | Plugin folder / zip |
| 3 | Marketing + portal pages as listed above | Live on WordPress |
| 4 | Website management & credentials documentation | Document |
| 5 | Source project files in the WordPress workspace | Repository / folders |

Current portal version referenced in build: 2.0.11

## 4. Investment

Amounts below are proposed for client confirmation. Replace or adjust before issuing as a final binding quote.

| Item | Description | Amount (USD) |
| --- | --- | --- |
| 1 | Custom marketing theme (pages, menus, branding, contact Customizer) | $2,500.00 |
| 2 | ES Care Portal plugin (auth, jobs, applications, assessments, forms, contact, admin) | $4,500.00 |
| 3 | Site setup, content placement, menus, QA on staging/production | $750.00 |
| 4 | Domain, hosting, and company email coordination (setup assistance) | $350.00 |
| 5 | Documentation & credentials handover pack | $150.00 |
|  | Subtotal | $8,250.00 |
|  | Discount (if any) | $0.00 |
|  | Total | $8,250.00 |

### Optional add-ons (not included unless selected)

| Optional item | Amount (USD) |
| --- | --- |
| Ongoing monthly maintenance (updates, backups review, minor content edits) | $150.00 / month |
| Extra custom assessment or employment form beyond initial set | $200.00 each |
| Additional marketing page or major redesign section | $250.00 – $500.00 |
| SEO setup package (titles, meta, sitemap, Search Console) | $300.00 |

## 5. Payment terms (proposed)

| Milestone | When | Amount |
| --- | --- | --- |
| Deposit | On acceptance of this quotation | 50% ($4,125.00) |
| Final | On go-live / handover of documentation | 50% ($4,125.00) |

Payment methods: bank transfer / card / other as agreed in writing.

## 6. What is not included

Unless listed above or agreed separately:

- Licensed stock photography beyond assets already provided

- Ongoing paid marketing / ads

- Third-party SaaS subscriptions (hosting, domain renewals, email plans, Elementor Pro, etc.)

- Custom mobile apps

- Legal review of Privacy Policy / Code of Conduct / Equal Opportunity copy

- Content writing from the owner (owner-supplied copy is preferred; polish may be included)

## 7. Timeline (estimated)

| Phase | Duration |
| --- | --- |
| Kickoff & content confirmation | 2–3 business days |
| Theme + portal configuration / polish | Concurrent with content |
| Review & revisions (1–2 rounds) | 3–5 business days |
| Go-live & credentials handover | 1–2 business days |

Exact dates depend on content approval, hosting access, and payment of the deposit.

## 8. Acceptance

By signing below, E&S Care Service LLC accepts this quotation and authorizes BlueField Technology LLC to proceed under the terms above.

Client — E&S Care Service LLC

Name: _______________________________
Title: _______________________________
Signature: ___________________________
Date: _______________________________

Provider — BlueField Technology LLC

Name: _______________________________
Title: _______________________________
Signature: ___________________________
Date: _______________________________

This quotation is confidential and intended only for E&S Care Service LLC. Pricing and terms may be revised by written agreement.